=========== 10/7, Sprint 3 ===============

Team members present:

* Nguyễn Hoàng Đức Nguyên
* Nguyễn Đắc Khôi
* Trần Văn Quyết
* Dương Phước Sang

What went well?

* Nguyễn Hoàng Đức Nguyên: We successfully defined the software architecture for the website, ensuring a robust and scalable design for the application.
* Trần Văn Quyết: Research on connection methods between the server and client was conducted and gained a better understanding of maintaining the connection and limiting error occurrences.
* Nguyễn Đắc Khôi: did a great job researching websites with good UI, and we learned valuable insights from studying these high-rated e-commerce interfaces.
* Dương Phước Sang: continue learning of JavaScript, which is crucial for the development of the web application.

What to improve?

* The task "Learn how to connect the database with the project" was assigned to Trần Văn Quyết. It's essential to know if this task was completed successfully, as it is a critical aspect of the project's implementation.

What lesson could we learn?

* Planning specific tasks and assigning them to individual team members helped to distribute responsibilities effectively and ensured progress on multiple fronts simultaneously.
* The research on websites with good UI provided valuable insights into user-friendly designs, which could be utilized in the development of the team's own e-commerce website.
* Continuously learning and improving skills, such as JavaScript, contributed to the overall growth of the team and increased their capabilities for future sprints.